Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 26 September 2026 |
| --- | --- |
| Team ID | ________________ |
| Project Name | Automated Network Request Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following product backlog converts the functional requirements of the proposed Automated Network Request Management solution into prioritized user stories. Story points represent relative effort and complexity, while sprint allocation represents the planned implementation sequence.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Network Request Submission | USN-1 | As a requester, I can access the Network Request Catalog so that I can select the required network service. | 2 | High | ________________ |
| Sprint-1 | Network Request Submission | USN-2 | As a requester, I can submit a network request by entering the required request information. | 3 | High | ________________ |
| Sprint-1 | Request Form & Validation | USN-3 | As a requester, I can see mandatory fields and validation messages so that I can provide complete request information. | 3 | High | ________________ |
| Sprint-1 | Request Management & Administration | USN-13 | As an IT administrator, I can manage network request categories and catalog items. | 3 | High | ________________ |
| Sprint-2 | Approval Management | USN-6 | As an approver, I can view network requests that require my approval. | 2 | High | ________________ |
| Sprint-2 | Approval Management | USN-7 | As an approver, I can approve or reject a network request. | 3 | High | ________________ |
| Sprint-2 | Approval Management | USN-8 | As an approver, I can receive notifications for requests requiring my approval. | 2 | Medium | ________________ |
| Sprint-2 | Automated Assignment & Fulfillment | USN-9 | As a network team member, I can view network requests assigned to my fulfillment group. | 3 | High | ________________ |
| Sprint-2 | Automated Assignment & Fulfillment | USN-10 | As a network team member, I can view the technical details required to fulfill a network request. | 2 | High | ________________ |
| Sprint-2 | Request Management & Administration | USN-14 | As an IT administrator, I can configure approval and assignment rules. | 3 | High | ________________ |
| Sprint-3 | Automated Assignment & Fulfillment | USN-11 | As a network team member, I can update the status of a fulfillment task. | 2 | High | ________________ |
| Sprint-3 | Automated Assignment & Fulfillment | USN-12 | As a network team member, I can record the completion details of a network request. | 2 | Medium | ________________ |
| Sprint-3 | Request Tracking & Notifications | USN-4 | As a requester, I can view the current status of my network request. | 2 | High | ________________ |
| Sprint-3 | Request Tracking & Notifications | USN-5 | As a requester, I can receive notifications when my request status changes. | 2 | Medium | ________________ |
| Sprint-3 | Audit & Reporting | USN-15 | As an IT administrator, I can monitor network requests using reports or dashboards. | 3 | Medium | ________________ |
| Sprint-3 | Audit & Reporting | USN-16 | As an IT administrator, I can view request history and audit information. | 2 | Medium | ________________ |

Sprint Summary

| Sprint | Focus | Stories | Story Points |
| --- | --- | --- | --- |
| Sprint-1 | Request intake foundation | USN-1, USN-2, USN-3, USN-13 | 11 |
| Sprint-2 | Approval, assignment and fulfillment | USN-6, USN-7, USN-8, USN-9, USN-10, USN-14 | 15 |
| Sprint-3 | Tracking, completion, notifications, reporting and audit | USN-11, USN-12, USN-4, USN-5, USN-15, USN-16 | 13 |

Total Estimated Story Points: 39

Sprint Planning Rationale

Sprint-1: Establish the request intake foundation: catalog access, request submission, validation and catalog administration.

Sprint-2: Implement the main automated processing path: approvals, approval notifications, assignment rules and fulfillment access.

Sprint-3: Complete the lifecycle with fulfillment updates, requester tracking, status notifications, reporting and audit history.

Note: Story points and sprint allocation are planning estimates and may be revised based on team capacity, dependencies and actual sprint progress.